**Project Status Report**

**Progress Report 1**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Name : The Chiang Mai Red Taxi Service Assistant** | | | | |
| **Prepared by :**  Kanittee Hongron  Pimchittra Sukkasem | Date : 31/07/2014 | | **Reporting Progress :**  Progress Report 1 | |
| **Project overall status :** 60% | | | | |
| **Milestone Deliverable Performance Reporting** | | | | |
| **Milestone Deliverable** | **Due Date** | **%Completed (in progress I)** | | **Deliverable status** |
| Project Management Plan | 31/07/2014 | 100% | | [on schedule ] |
| Software Requirement Specification | 31/07/2014 | 100% | | [on schedule] |
| Software Design Document | 31/07/2014 | 100% | | [on schedule] |
| Source code | 31/07/2014 | 100% | | [on schedule] |
| Test Plan | 31/07/2014 | 80% | | [be hide schedule] |
| Test Record | 31/07/2014 | 80% | | [be hide schedule] |
| Traceability record | 31/07/2014 | 95% | | [be hide schedule] |